KCA UNIVERSITY

ICT Directorate

IT Helpdesk System

Initial Project Proposal

Replacing informal verbal/email reporting with a structured ticketing platform

28 September 2026  •  Version 1.0  •  Confidential

# 1. Executive Summary

KCA University ICT Directorate currently receives IT faults verbally and by email with no single record, no status visibility, and no audit trail. This proposal is for a role-based web ticketing system: Students report in <60s on mobile, Technicians triage ~150/day with inline actions and keyboard shortcuts, Director gets live dashboard and one-click PDF reports. The system is already prototyped with the ship stack (Next.js 15 + Prisma/PostgreSQL + NextAuth + Tailwind, WCAG 2.1 AA, light/dark) — build is green (typecheck 0, 40/40 tests, 18/18 pages) and demoable at http://localhost:3000. We seek approval to pilot in one lab/library and roll out campus-wide.

# 2. Problem Statement

| Symptom | Impact | Evidence |
| --- | --- | --- |
| Verbal/email reporting | No ID, no history | Lab 304: 3 reports, no record |
| No status visibility | Re-reporting | Library Wi-Fi: 5 follow-ups/day |
| No audit trail | No SLA proof | Manual Excel |
| No assignment | Imbalance | 150/day ad-hoc |

# 3. Goals & Success Metrics

| Goal | Objective | Metric |
| --- | --- | --- |
| Speed Students | <60s on 375px | p50 <60s, abandon <5% |
| Speed Techs | <30s status+note | 100% notes for RESOLVED |
| Director | <3 clicks PDF | Weekly generation |
| Trust | Status unambiguous | Reopen <8% |
| Compliance | WCAG AA + audit | axe 0, 100% logs |

# 4. Stakeholders

| Role | Job | Key View |
| --- | --- | --- |
| STUDENT | Log issue <1 min | Cards mobile → table >768px |
| TECHNICIAN | Triage fast | Two-col queue, j/k/? |
| DIRECTOR | Monitor & report | Asymmetric dashboard + bulk + Export PDF |

# 5. Scope

- In v1 (done): OPEN→ASSIGNED→IN_PROGRESS→RESOLVED→CLOSED (+ REOPENED), role dashboards, timeline/logs, comments, 5×5MB attachments, PDF single+range, search/sort/filters, keyboard, offline banner.

- Out v2+: SLA auto-escalation, auto-assign, email push (stubbed), SMS, mobile app.

# 6. Technical Architecture

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend | Next.js 15, React 19, TS 5.5 | App Router, Suspense |
| Styling | Tailwind 3.4 oklch, Radix, next-themes | Navy #192C57 Gold #CBAE2D, dark via vars |
| DB | Postgres 16 + Prisma 5.12 | Sequential HD-YYYY-NNNN via Setting |
| Auth | NextAuth 5 beta + bcrypt 12 | JWT 30d, RBAC |
| Validation | Zod + RHF | 5-100/20-5000, note required |

# 7. Data Model

| Model | Fields | Notes |
| --- | --- | --- |
| User | email unique, role, passwordHash | email, role indexes |
| Ticket | HD-YYYY-NNNN, title, category, priority, status | status, createdBy, assignedTo |
| TicketLog | ticketId, oldStatus, newStatus, note | Full audit |
| Comment | message 1-2000, isInternal | Student sees !isInternal |
| Attachment | fileName, fileUrl, 5MB | Allowlist |

# 8. Delivery Plan

| Phase | What | When |
| --- | --- | --- |
| Phase 0 Hardening (done) | 65 type errors, HD-YYYY-NNNN, attachments | W1 |
| Phase 1 Core (done) | Role dashboards, dates, analytics | W2 |
| Phase 2 Polish (done) | Queue 2-col, shortcuts, bulk, dark, Turbopack | W3-4 |
| Phase 3 Pilot | SMTP, e2e, axe | W5-6 |
| Phase 4 Rollout | Training, runbook | W7-8 |

# 9. Next Steps

- Approve pilot (1 lab + 1 library, 50 tickets)

- git remote add origin <url> && git push -u origin main (currently 3 commits on main)

- Provision Vercel + Postgres, set DATABASE_URL, NEXTAUTH_SECRET 32+, SMTP_*

Demo accounts (password: password123, Stacy / password1234): director@kcau.ac.ke, j.kamau@kcau.ac.ke, alice.wambui@student.kcau.ac.ke

— End of Proposal — Advancing Knowledge, Driving Change • KCA University